

**Project Status Report**

Fiat Gateways

# Document Information

**www.dash.org**

## Document Details

|  |  |
| --- | --- |
| Author(s) | Robert Wiecko |
| Contributors (s) | Ira Miller, Daniel Diaz |
| Version | 4.0 |
| Issued On | 06 July 2016 |
| Last Updated On | 29 July 2016 |
| File name | Fiat-Gateways-Project-Status-Report-V4.0.docx |

## Revision History

| Version & Date | Author | Changes description |
| --- | --- | --- |
| 1.0 / 01-JUN-2016 | Robert Wiecko | First weekly report |
| 2.0 / 09-JUN-2016 | Robert Wiecko | Second update |
| 3.0 / 22-JUN-2016 | Robert Wiecko | Third update |
| 4.0 / 29-JUN-2016 | Robert Wiecko | Fourth update |

# Status Report

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **1. General Project Information** | | | | |
| **Project Name:** | *Fiat Access Gateways.*  *The goal of the project is to build fiat access ramps for Dash.* [*https://www.dash.org/forum/threads/prioritization-of-fiat-gateways.8457/*](https://www.dash.org/forum/threads/prioritization-of-fiat-gateways.8457/) | | | |
| **Project Manager:** | *Daniel Diaz* | | | |
| **2. Status RAG (Red, Amber, Green)\*** | | | | |
|  | | **Time** | **Budget** | **Risks** |
| **Complete:** | |  |  |  |
| **Green:** | |  |  |  |
| **Amber:** | |  |  |  |
| **Red:** | |  |  |  |
| **3. Overall Status** | | | | | |
| Focus was on Lamassu during last week (Tigo is launching Dash machines). Launch plan is created (it will happen during the next 2-3 weeks)  Delays with a new project plan experienced. / No changes with the budget. / No new risks identified. | | | | | |
| **4. Progress and Achievements Since Last Reporting Period** | | | | | |
| **Lamassu**   * Interface is being merged by the designer * Code is still being re-worked after ETH changes (hard-coded changes) * Deginner works in 2 streams:   + Integration with original Lamassu stack and   + More operator-friendly implementation (as official stack is very complicated to upgrade and requires a lot of technical knowledge). To produce 2nd stack, Deginner is using Broker and entire * There is a short-term plan for the release (next month) * Launch of CTMs   **Broker and exchange project**   * There was a progress made on the trade manager software (trade bots, Dash market making software) * Broker is being developed as an API service (they will be used as a component to component services) * Timeline for the broker project will be shared next week | | | | | |
| **5. Steps Planned For The Next Reporting Period** | | | | | |
| * Project Plan creation * Integration of the code for Lamassu * Launch of more CTMs | | | | | |
| **5. Time** | | | | | |
| * No new timelines to be set yet. A new project plan to be created when the team is finally on-boarded and documentation is ready. | | | | | |
| **6. Budget** | | | | | |
| * Project delivery within the contracted budget. No budget changes expected. | | | | | |
| **7. Risks** | | | | | |
| * No project plan in place. Mitigation action: create a draft plan during the call next week. * ETH is hard coded in Lamassu additional time is required to make the code dynamic. Coding is in progress (however no timelines shared). | | | | | |

**\*RAG Status Guidelines**

|  | **Time** | **Budget** | **Risks** |
| --- | --- | --- | --- |
| **Green:** | Key milestones are met and critical path and delivery end date are not affected. | Cost variance is < 10% of lifetime cost. | No risk is reported Amber or Red. |
| **Amber:** | One or several key milestones cannot be met but critical path and delivery end date are not affected. | Cost variance is 10%-20% of lifetime cost. | At least one risk is reported as Amber and none is reported as Red. |
| **Red:** | One or several key milestones cannot be met. Critical path and delivery end date are affected. | Cost variance is >= 20% of lifetime cost. | At least one risk is reported as Red. |