

**Project Status Report**

Fiat Gateways

# Document Information

**www.dash.org**

## Document Details

|  |  |
| --- | --- |
| Author(s) | Robert Wiecko |
| Contributors (s) | Ira Miller, Daniel Diaz |
| Version | 5.0 |
| Issued On | 01 June 2016 |
| Last Updated On | 19 August 2016 |
| File name | Fiat-Gateways-Project-Status-Report-V5.0.docx |

## Revision History

| Version & Date | Author | Changes description |
| --- | --- | --- |
| 1.0 / 01-JUN-2016 | Robert Wiecko | First weekly report |
| 2.0 / 09-JUN-2016 | Robert Wiecko | Second update |
| 3.0 / 22-JUN-2016 | Robert Wiecko | Third update |
| 4.0 / 29-JUN-2016 | Robert Wiecko | Fourth update |
| 5.0 / 17-AUG-2016 | Robert Wiecko | Version 6.0 – monthly update |
|  |  |  |

# Status Report

|  |
| --- |
| **1. General Project Information** |
| **Project Name:**  | *Fiat Access Gateways.**The goal of the project is to build fiat access ramps for Dash.* [*https://www.dash.org/forum/threads/prioritization-of-fiat-gateways.8457/*](https://www.dash.org/forum/threads/prioritization-of-fiat-gateways.8457/) |
| **Project Manager:**  | *Daniel Diaz* |
| **2. Status RAG (Red, Amber, Green)\*** |
|  | **Time** | **Budget** | **Risks** |
| **Complete:**  |  |  |  |
| **Green:**  |  |  |  |
| **Amber:**  |  |  |  |
| **Red:**  |  |  |  |
| **3. Overall Status**  |
| Project Planning was initiated. We are still gathering the details to complete the entire picture. |
| **4. Progress and Achievements Since Last Reporting Period** |
| **SOFTWARE DEVELOPMENT****Lamassu**1. Lamassu software branch
	1. Software development progress: up-to-date with the original plans; not completed yet on the manufacturer side
	2. Status: Alpha (due to Lamassu implementation process of multi-currency changes)
2. “Unofficial” software branch (used by TigoCTM)
	1. Lamassu is willing to install this software on newly-flashed machines, if requested by customer

**Shared Wallet:** * software development progress: 90% completed;
* status of release: Private Beta

**Exchange Node:** * software development progress: 70% completed;
* status of release: Private Beta

**Broker:** * software development progress: 80% completed;
* status of release: Private Beta

**Trade Manager:** * software development progress: 90% completed;
* status of release: Private Beta

**Cosigner:** * Software development progress: 50% completed;
* Status of release: Alpha
* Clarification if cosigner should co-sign the transaction only or if it should be used for admin configuration changes

Possible status of the release: Alpha, Private Beta, Public Beta**STRATEGIC BUSINESS RELATIONSHIP BUILDING*** Work on the figuring out deployment plans, documenting and ensuring cross-compatibility with legacy partner systems.
* Work on two new relationships in progress
 |
| **5. Steps Planned For The Next Reporting Period** |
| * Project Plan finalization
* Software development
* Business partnership press release
* Budget verification
 |
| **5. Time** |
| * Project Plan building in progress
 |
| **6. Budget** |
| * Project delivery within the contracted budget. No budget changes expected.
 |
| **7. Risks** |
| * No Project Plan in place

  |

**\*RAG Status Guidelines**

|  | **Time** | **Budget** | **Risks** |
| --- | --- | --- | --- |
| **Green:** | Key milestones are met and critical path and delivery end date are not affected. | Cost variance is < 10% of lifetime cost. | No risk is reported Amber or Red. |
| **Amber:** | One or several key milestones cannot be met but critical path and delivery end date are not affected. | Cost variance is 10%-20% of lifetime cost. | At least one risk is reported as Amber and none is reported as Red. |
| **Red:** | One or several key milestones cannot be met. Critical path and delivery end date are affected. | Cost variance is >= 20% of lifetime cost. | At least one risk is reported as Red. |